Software Lifecycle IM0303 Opdracht 1 / version: January 3, 2018
Student's name	Ivo Willemsen
Student number	851926289
Submission	Submit this assignment by filling in this template document. The document has to be submitted as a Word document (.doc, .docx) in yOUlearn, and not in pdf or in Open Document format!

Problem 1.1	How will a spiral be started or, respectively, stopped if only the first three of the top-10 risk factors stated are taken into consideration?
The spiral will be started with a reduced set of risk factors that might result in a situation that the projects start off on the wrong foot: The first cycle, round 0 will start with a feasibility study and in the subsequent risk analysis phase within that first cycle, the shortened risk factors are being considered. Then a prototype will be developed based on that feasibility study and the risk analysis. If only the top 3 risk factors are being considered, that might result in a sub optimal situation. One important side effect of the application of the software risk management plan that is suggested by Boehm, is that during the process, new risks can emerge. So initially, during round 0, only the top 3 risk factors are being considered, but in subsequent rounds, top risks 4 until 10 can be considered (This does not invalidate the question, as the question relates only to the starting of the spiral, it doesn’t say that top 4-10 risks cannot be used after starting the spiral), as they might be added as part of the risk management plan where additional risks might have surfaced. / Regarding the stopping of the spiral: Imagine that only the top 3 risk factors are being applied in round 0 during risk analysis. In that case, risk factor at spot 4 is not being considered. Might risk factor at spot 4 have been considered, then the spiral might have been stopped if it was determined that the eventual MVP would not meet the established objectives. If the spiral was not stopped in the first round, then new risks might arise in the next cycle. Those additional risks might be a subset of top risks 4 to 10 (Again, this does not invalidate the question). So in subsequent cycles, the evaluation of continuing or stopping the spiral is not impacted anymore by the condition that was stated in the question. / The essence here it that the risk factors that are mentioned in the prioritized top 10 list of software risk items is not the holy grail: During the process, new risks might emerge that need to be considered in the next risk analysis assessment.
Problem 1.2	What are the similarities and differences between ‘agile’ methods and the spiral model? / Hint: To what extent are McMahon's recommendations, on the one hand, based on (a lack of) communication and, on the other hand, on differences between the methods used?
The similarities between both approaches are that both approaches are incremental-based. Spiral focuses on producing prototypes in every cycle and evaluating risks and possibly changing course based on this analysis. Agile is also incremental-based, but focuses more on change. Changes can come from both internal and external sources with respect to the project, but Agile is mainly beneficial when reacting to changes in market conditions (competitors). Another similarity is that both approaches focus on workable software as a means of risk assessment and don’t produce a lot of upfront design and documentation. / With regards to the differences between both approaches, it can be observed that sprial is purely risk-driven and agile is purely change-driven. Change results in risk that needs to be assessed, so it could be argued that spiral is also in some sense change-driven, but in an indirect manner. Another difference is that spiral seems to be a process that is able to encapsulate both traditional (waterfall) and incremental approachess (evolutional, agile), whilst agile methodology surely does not embrace the waterfall approach. / What happened in the case study that was presented in the article is that there was a lack of communication between the customer, PrimeComp and SubComp. Also, PrimeComp, being the prime contractor, should have streamlined the SLC with SubComp. Traditional approaches (PrimeComp) and pure agile approaches (SubComp) don’t mix well and this was quiet obviously an error that was made by PrimeComp. SubComp also made a capital error by assuming risk priorities which were not communicated beforehand with PrimeComp. All in all, PrimeComp should have dictated the approach to follow and get clearance on this from SubComp before having started the project. Yet, the customer made it clear that they were not interested in documentation and papers to assess intermediate results and risks, so the traditional approach that was chosen by PrimeComp was obviously not the right choice.
Problem 1.3	Under what conditions would you prefer to carry out a project using an ‘agile’ method and when would you prefer the waterfall approach?
The waterfall approach is advisable in situations where the initial requirements and environment are known and not subject to change. In that case, an upfront requirements analysis can be performed and subsequent steps in the SLC can be executed in a cascading manner. If you know upfront which resources and when you will need them, resource management can be a lot easier and cheaper, so in these cases, the waterfall method would be a good choice. Imagine that you are developing a system that will be part of a known environment, for a customer that you have had experience with before, working with a knowledge team that knows each other very well, using a technology that has been used before in that same setting, the waterfall approach would also be a suitable option, as “upfronting” would probably lead to very little wasted resources and minimal risks. In cases where the customer is only available for a certain moment of time and no involvement is possible after, a waterfall approach has a signifcant advantage over an agile approach, as with an agile approach constant customer interaction is needed throughout the whole project. / The biggest case for an agile approach are situations where the requirements are not known beforehand, where there is great trust between contractor and customer and where requirements might change throughout the course of the project. I’ve praticipated in projects where the customer hadn’t thought really well about the requirements of the system and just left the development team with the message “Just come up with something decent and I will give feedback on the progress”. There is not way that these kind of customers can be handled with an traditional approach without impacting the organization and way of working of the customer. Another important aspect that is usually mentioned as a advantage of the agile approach over the traditional approach is time-to-market. If you are a startup and need to quickly react to the market, using non-complete and mostly low-qualitity prototypes as a means of catching requirements is the only solution to be able to be flexible and agile towards changing market conditions, competitors and other changing aspects that would exclude the usage of a traditional approach. An agile approach only works is the team is mult-functional. The last project I participated in, the tester was not only knowledgeable about testing, but also had a lot of subject matter experience and was up-to-date with basic programming techniques in order to pick up development “stories” in case not a lot testing work was available. Also, the term “Full Stack Developer” is something you hear quiet a lot these days, meaning a developer who is confortable with not only working in a certain area, like programming GUI, but somebody who is knowledgeable about other areas like back-end programming and DevOps.
Problem 1.4	Why does Royce reject the most common method for transitioning to new techniques and technology, and what are his arguments for his own preference?

Problem 2.1	Try to think of various arguments why – after the first milestones of a project have not been achieved on time – adding additional manpower as the only measure will generally not prevent an ultimate failure.

Problem 2.2	At the end of the article by Verner and Evanco (on page 97, following ‘Analysis of our survey...’), the writers present four questions. Try to answer these questions based on your own knowledge and experience.

Problem 2.3	Due to constantly accelerating technical developments, organisations (often large ones) are having more and more trouble managing long-term IT projects. This often means a necessary transition to evolutionary software development methods and other management methods. What does this mean for the recommendations in the article by Verner and Evanco?

Problem 3.1	‘The Scrum Guide’ states that Scrum is used to manage product development, but that it is not a process or technique for building products. What does this mean for software development?

Problem 3.2	In ‘Scrum Development Process’ (page 125, below Figure 4.), Schwaber states that ‘The closer the development team operates to the edge of chaos, while still maintaining order, the more competitive and useful the resulting system will be.’ What arguments can you present for this statement?

Problem 3.3	Schwaber has based the Scrum method on the finding that the software development process is ‘empirical’. How is this expressed in the method?

Problem 3.4	Eloranta et al. state that ‘The […] observation from the result is that companies having more Scrum experience tend to use anti-patterns more.’ (page 144 in the Reader, page 508 of the article). They provide a possible explanation, but refer to further research. What do you think could be possible explanations?

Problem 4.1	Briefly state the characteristics of the five CMMI levels. Why does Level 1 not include any KPAs (Key Process Areas)?

Problem 4.2	Name the key success factors for achieving CMMI Level 4 by the company S3.

Problem 4.3	Describe the relationship between SPI Initiatives 9, 10 and 12 in the field of requirements management in Table 1 on page 38 of the article (or page 159 in the Reader) by Börjesson and Mathiassen, and explain why you think that the latter (12) is positioned as a ‘Highway initiative’ (in Figure 1, page 40 of the article or page 161 in the Reader).

Problem 4.4	According to Van Solingen, one of the methods for quantifying ‘invisible’ benefits of SPI is to ask managers what expenses would be justified to achieve the same or the desired result. / State your opinion about the reliability of this method. / Outline two clearly different scenarios for this.

Problem 5.1	Briefly describe which crucial shifts in emphasis have occurred in the past when it comes to describing quality characteristics of software.

Problem 5.2	Certification is no guarantee for product quality. Describe what you think could be going on with a certified company that delivers poor value for money.

Problem 5.3	What is the added value of the existence of the SWEBOK for testing in an ‘agile’ development team? View the chapter on ‘Software testing’ on https://www.computer.org/web/swebok (you can find it also on the course site).