Software Lifecycle IM0303 Opdracht 1 / version: January 3, 2018
Student's name	Ivo Willemsen
Student number	851926289
Submission	Submit this assignment by filling in this template document. The document has to be submitted as a Word document (.doc, .docx) in yOUlearn, and not in pdf or in Open Document format!

Problem 1.1	How will a spiral be started or, respectively, stopped if only the first three of the top-10 risk factors stated are taken into consideration?
The spiral will be started with a reduced set of risk factors that might result in a situation that the projects start off on the wrong foot: The first cycle, round 0 will start with a feasibility study and in the subsequent risk analysis phase within that first cycle, the shortened risk factors are being considered. Then a prototype will be developed based on that feasibility study and the risk analysis. If only the top 3 risk factors are being considered, that might result in a sub optimal situation. One important side effect of the application of the software risk management plan that is suggested by Boehm, is that during the process, new risks can emerge. So initially, during round 0, only the top 3 risk factors are being considered, but in subsequent rounds, top risks 4 until 10 can be considered (This does not invalidate the question, as the question relates only to the starting of the spiral, it doesn’t say that top 4-10 risks cannot be used after starting the spiral), as they might be added as part of the risk management plan where additional risks might have surfaced. / Regarding the stopping of the spiral: Imagine that only the top 3 risk factors are being applied in round 0 during risk analysis. In that case, risk factor at spot 4 is not being considered. Might risk factor at spot 4 have been considered, then the spiral might have been stopped if it was determined that the eventual MVP would not meet the established objectives. If the spiral was not stopped in the first round, then new risks might arise in the next cycle. Those additional risks might be a subset of top risks 4 to 10 (Again, this does not invalidate the question). So in subsequent cycles, the evaluation of continuing or stopping the spiral is not impacted anymore by the condition that was stated in the question. / The essence here it that the risk factors that are mentioned in the prioritized top 10 list of software risk items is not the holy grail: During the process, new risks might emerge that need to be considered in the next risk analysis assessment.
Problem 1.2	What are the similarities and differences between ‘agile’ methods and the spiral model? / Hint: To what extent are McMahon's recommendations, on the one hand, based on (a lack of) communication and, on the other hand, on differences between the methods used?

Problem 1.3	Under what conditions would you prefer to carry out a project using an ‘agile’ method and when would you prefer the waterfall approach?

Problem 1.4	Why does Royce reject the most common method for transitioning to new techniques and technology, and what are his arguments for his own preference?

Problem 2.1	Try to think of various arguments why – after the first milestones of a project have not been achieved on time – adding additional manpower as the only measure will generally not prevent an ultimate failure.

Problem 2.2	At the end of the article by Verner and Evanco (on page 97, following ‘Analysis of our survey...’), the writers present four questions. Try to answer these questions based on your own knowledge and experience.

Problem 2.3	Due to constantly accelerating technical developments, organisations (often large ones) are having more and more trouble managing long-term IT projects. This often means a necessary transition to evolutionary software development methods and other management methods. What does this mean for the recommendations in the article by Verner and Evanco?

Problem 3.1	‘The Scrum Guide’ states that Scrum is used to manage product development, but that it is not a process or technique for building products. What does this mean for software development?

Problem 3.2	In ‘Scrum Development Process’ (page 125, below Figure 4.), Schwaber states that ‘The closer the development team operates to the edge of chaos, while still maintaining order, the more competitive and useful the resulting system will be.’ What arguments can you present for this statement?

Problem 3.3	Schwaber has based the Scrum method on the finding that the software development process is ‘empirical’. How is this expressed in the method?

Problem 3.4	Eloranta et al. state that ‘The […] observation from the result is that companies having more Scrum experience tend to use anti-patterns more.’ (page 144 in the Reader, page 508 of the article). They provide a possible explanation, but refer to further research. What do you think could be possible explanations?

Problem 4.1	Briefly state the characteristics of the five CMMI levels. Why does Level 1 not include any KPAs (Key Process Areas)?

Problem 4.2	Name the key success factors for achieving CMMI Level 4 by the company S3.

Problem 4.3	Describe the relationship between SPI Initiatives 9, 10 and 12 in the field of requirements management in Table 1 on page 38 of the article (or page 159 in the Reader) by Börjesson and Mathiassen, and explain why you think that the latter (12) is positioned as a ‘Highway initiative’ (in Figure 1, page 40 of the article or page 161 in the Reader).

Problem 4.4	According to Van Solingen, one of the methods for quantifying ‘invisible’ benefits of SPI is to ask managers what expenses would be justified to achieve the same or the desired result. / State your opinion about the reliability of this method. / Outline two clearly different scenarios for this.

Problem 5.1	Briefly describe which crucial shifts in emphasis have occurred in the past when it comes to describing quality characteristics of software.

Problem 5.2	Certification is no guarantee for product quality. Describe what you think could be going on with a certified company that delivers poor value for money.

Problem 5.3	What is the added value of the existence of the SWEBOK for testing in an ‘agile’ development team? View the chapter on ‘Software testing’ on https://www.computer.org/web/swebok (you can find it also on the course site).